## Slide 1: Bugs and Bug Tracking
https://about.softuni.bg
Software University
Technical Trainers
SoftUni Team
Defects, Reports, Lifecycle and Bug Tracking Systems

## Slide 2: Table of Contents
Software Bugs
Bug Report
Bug Lifecycle
Tips for Bug Reporting
Bug Tracking Systems
Incident Management Metrics

## Slide 3: You Have Questions?
sli.do #QA-Basics

## Slide 4: Software Bugs
Problems in the Code  Cause Failure / Misfunction

## Slide 5: Software Defects Recap
Humans can make errors (mistakes)
Errors produce defects
  Defects are bugs in the program code, or mistakes in the requirements / design / other
If a defect is executed, it might cause a failure / misfunction:
  Fail to do what it should do / do wrong thing
A software bug is an error in a computer program or system that causes it to behave unexpectedly or not perform as intended.

## Slide 6: Bug Fixing Importance
As the "Seven Testing Principles" state:
  "Early testing saves time and money"
    The faster you fix the bug the less damage it causes
  "Defects cluster together"
    Unfixed bugs hide other bugs

## Slide 7: Bug Report
Bug Description in a Detailed, Reproducible Format

## Slide 8: Bug Report
What is a "bug report"?
  Written document describing a certain bug found during a concrete phase in the testing process
Why we need it?
  Provides detailed information about the problem
  Helps in keeping the records for future reference
  Categorizes the bugs to help in root cause analysis
  Avoids reporting a duplicate

## Slide 9: Bug Report Example
Bug ID: SB-21
Priority:
Severity:
Assigned to: Peter White
Reported By: Maria Nelson
Reported On: 06.01.2023
Status: New
Environment: https://test.website.com/chatter
Summary: Group chat creators cannot rename it
Description: Any participant of a group conversation should be able to rename it. The bug is produced only for the creator of a group conversation. All other participants are able rename the group conversation.
Expected behavior: All participants should be able to rename a group conversation.
Actual behavior: the [Rename Conversation] button is disabled for the creator of the group conversation.
Steps to reproduce:
  Open https://test.website.com
  Sign in: login – test3 / password – testtest
  Open a chat dialog, titled "Test Chat"
  Open [Settings] => [Add User]
  Add any user to a group conversation => click [Done]
  Click again on the settings to rename the group conversation
Next release
Low

## Slide 10: What Goes in a Bug Report? (1)
Summary
  Short statement / title of the problem
Description
  Describe the problem, including
    Anomalies
    Inputs + expected + actual output
    Environment
    URLs
    Screenshots
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 11: What Goes in a Bug Report? (2)
  Steps to reproduce
  Expected behavior
    What was supposed to happen?
  Actual behavior
    What actually happened?
1. ……… 2. ………
3. ………
Procedure steps
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 12: What Goes in a Bug Report? (3)
References to external sources
  Specification documents
  Various work items
Attachments
  Videos and screenshots
Any additional information about the configuration
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 13: What Goes in a Bug Report? (4)
Severity and priority of the bug
  Classified by testers or by a bug triage committee
  The bug triage determines also the risks, costs, opportunities and benefits of fixing or not fixing the bug
Priority | immediate, next release, on occasion, open
Severity | blocking, critical, high, medium, low
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 14: Bug Severity
What is a bug "severity“ ?
  Degree of impact that a bug has on the operation of the product
  Associated with functionality or standards
  Indicates the seriousness of the defect
  Driven by functionality
  Severity value is objective and less likely to change
  Based on the technical aspect of the product
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 15: Bug Severity Levels (1)
  Stops the user from using the feature as it is meant to be used
  No reasonable workaround
Blocking
  Data corruption
  Easily and repeatedly throws an exception
  No reasonable workaround
  Feature does not work as expected
Critical
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 16: Bug Severity Levels (2)
  Throws an exception when not following the happy path
  Confusing UI
  Has a reasonable workaround
High
  Feature works off the happy path with minor issues
  Small UI issues
  One or more reasonable workarounds
Medium
  Cosmetic issues
  Many workarounds
  Low visibility to users
Low
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 17: Bug Priority
What is a bug "priority"?
  Indicates how soon the bug should be fixed
  Defines the order in which a bug should be fixed
  Associated with scheduling
  Decided in consultation with the manager / client
  Driven by business value
  Based on customer's requirements
  Priority value is subjective and can change over a period of time, depending on changes in the project's situation
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 18: Priority Classification
Sample priority classification could be:
  1 – Immediate / High – must be resolved as soon as possible
  2 – Next Release / Medium – should be resolved in the normal course of development activities. It can wait until a new build or version is created
  3 – On Occasion / Low – can be deferred until after more serious bug has been fixed
  4 – Open – not planned for now

## Slide 19: Priority and Severity Examples (1)
High Priority and High Severity
  Key feature fails and there's no workaround
  Submit button is not working on a login page and customers are unable to login to the application
High Priority and Low Severity
  Basic feature error, but it has huge impact on customer's business
  Spelling mistake on the title page or wrong company logo

## Slide 20: Priority and Severity Examples (2)
Low Priority and High Severity
  A functional error of the application and there is no workaround, but is rarely used by the end user
  Calculation fault in yearly report, which end user won't use on daily basis
Low Priority and Low Severity
  Cosmetic or spelling issues which is within a paragraph
  Font family mismatch in a comment section

## Slide 21: Bug Lifecycle
The Life of a Bug

## Slide 22: Bug Lifecycle
Bug reports are managed through a lifecycle
Its purpose is to make the bug fixing process systematic
New
Open
Assigned
Fixed
Verified
Closed
Re-open
Duplicate
/ Rejected
/ Deferred
/ Not A Bug

## Slide 23: Bug Lifecycle States (1)
New
Open
Assigned
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 24: Bug Lifecycle States (2)
Fixed
Rejected
Duplicate
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 25: Bug Lifecycle States (3)
Verified
Reopened
Closed
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 26: Tips for Bug Reporting
Best Practices

## Slide 27: Key Points for Good Bug Report (1)
Clear and succinct title / summary
Reproducibility
Bad: Browser crashed
Good: Error 404: Page not found when clicking the [Export] button
Bad: Leave it blank
Good: "Every time", "Occasionally", "Unable to Reproduce"
Notes: Results from the course?

## Slide 28: Key Points for Good Bug Report (2)
Description
Supporting information
Bad: It crashes
Good: The [Export] button crashes with "500 Internal Server Error" for non-admin users
Bad: Leave it blank
Good: "This error happens for all event records that are fees, but works for event records that are campaigns"
Notes: Results from the course?

## Slide 29: Key Points for Good Bug Report (3)
Actual results
Expected results
Bad: It did not work
Good: Error 403: Forbidden
Bad: I expected it to work
Good: "I expected to see a popup after clicking the Run button"
Notes: Results from the course?

## Slide 30: Key Points for Good Bug Report (4)
Platform
Include screenshots or attachments if possible
Bad: Windows
Good: Windows 10, Google Chrome 103.0.5060.134
Notes: Results from the course?

## Slide 31: Bug Tracking Systems
How to Track Bugs the Easy Way

## Slide 32: Bug Tracking Systems
What is a bug tracking system?
Bug tacking system examples:
  Jira
  GitHub Issues
  BugZilla
  ClickUp
A bug tracking system is a software application that keeps track of reported software bugs in software development projects. It may be regarded as a type of issue tracking system.

## Slide 33: Live Demo
Register a Bug with Jira
Notes: 33

## Slide 34: How to Register a Bug (Using Jira) (1)
Go to Jira's official website
Press on the [Get it free] button in the top bar
Press on the [Next] button
You will be brought to the "Sign up" screen

## Slide 35: How to Register a Bug (Using Jira) (2)
Choose your site name
  Then, choose the bug tracking template
Now you have your projects page

## Slide 36: How to Register a Bug (Using Jira) (3)
Your projects list of bugs – including who was assigned to it, who reported it, etc.
Your projects dashboard
Button to create a brand-new issue

## Slide 37: How to Register a Bug (Using Jira) (4)
From here you can fill out your bug report
Fill out the required fields (summary, description, steps to reproduce, etc.)
Project you are reporting on
What kind of issues you are reporting (bug, feature, improvement etc.)

## Slide 38: How to Register a Bug (Using Jira) (5)
After that you will see your brand-new bugs page
Notice how a bug was logged using only what was discussed earlier

## Slide 39: Demo: Bug Reporting on a Register Form
Find and log the "Disappearing Submit Button" bug
  http://softuni-qa-amazonaws.com/disappearing-button/

## Slide 40: Incident Management Metrics
Determine Whether Specific Goals are Met

## Slide 41: Incident Management Metrics
Total number of defects
Number of open (active) bugs/tasks
Number of bugs found before release
Bugs resolved ratio (resolved errors)
Bug rejection ratio (rejected errors)
Bug leakage ratio (undetected errors)
Bugs per category

## Slide 42: Example Dashboard

## Slide 43: Summary
…
…
…
Errors in a software program can cause it to unexpectedly quit or behave in an unintended manner
What goes in a bug report?
Bug reports are managed through a lifecycle that is used to make the bug fixing process systematic
Writing good bug reports
Bug tracking systems and how to use one
Incident management metrics

## Slide 44: Questions?
Notes: 44

## Slide 45: SoftUni Diamond Partners

## Slide 46: Educational Partners

## Slide 47: License
This course (slides, examples, demos, exercises, homework, documents, videos and other assets) is copyrighted content
Unauthorized copy, reproduction or use is illegal
© SoftUni – https://about.softuni.bg/
© Software University – https://softuni.bg
Notes: 47

## Slide 48: Trainings @ Software University (SoftUni)
Software University – High-Quality Education, Profession and Job for Software Developers
  softuni.bg, about.softuni.bg
Software University Foundation
  softuni.foundation
Software University @ Facebook
  facebook.com/SoftwareUniversity
Software University Forums
  forum.softuni.bg
Notes: 48